Electronic Medical Community

Project Name: Electronic Medical Community Project Sponsor: Dr. Alhassan Mohammed Project Manager: Eng. Hussien Ali Shehata Date: October 3, 2025

Project Purpose and Justification: This project helps patients identify the right medical specialty before visiting a doctor.Through an intelligent form, patients answer basic medical questions in order to save costly time for the doctors that is lost in diagnosing the patient to guide them to the appropriate specialist. In case of emergency, the system automatically alerts the nearest hospital to prepare for the patient before arrival.

Project Description: The Electronic Medical Community will be a web-based platform where healthcare professionals can interact, share patient data (with consent), exchange medical knowledge, and provide consultation services.

Project Objectives: · Save time for both doctors and patients. · Reduce unnecessary clinic visits. · Improve emergency response times. · Provide an easy online booking system.

Deliverables: - Fully functional web application - User manual and training sessions for faculty - Attendance report generation module

Milestones & Timeline: - Requirements gathering: Oct 2025 - Design prototype: Nov 2025 - Development: Dec 2025 – Mar 2026 - Testing: Mar 2026 - Deployment & training: Apr 2026

Technical Requirements: - Platform: Web-based application compatible with modern browsers (Chrome, Firefox, Edge, Safari). - Operating System: Should operate on Android,IOS,Windows 10/11, mac OS, and Linux environments where browsers run. - Hardware: Compatible with university PCs, servers requiring minimum 8GB RAM, dual-core processor, and 100GB storage for database and logs. - Database: Use a scalable relational database system like MySQL or PostgreSQL for storing attendance, user profiles, and logs. - Performance: Support concurrent access by at least 1000 users with page load times under 5 seconds under normal load. - Security: Role-based access control; data encrypted in transit (TLS) and at rest; comply with data privacy regulations for student information. - Integration: API interfaces to connect with the university’s existing Learning Management System (LMS) and Student Information System (SIS). - User Interface: Responsive design, accessible via desktop and tablets; user-friendly for faculty and students with basic computer literacy. - Automation: Real-time attendance capture, automated daily and monthly report generation, and alert notifications for absences via email/SMS. - Backup and Recovery: Regular automated backup of critical data with restoration capability to minimize downtime. - Logging and Auditing: Maintain logs of user actions and attendance changes for security audits and compliance.

Limits and Exclusions: - This project will not develop a mobile application version of the electicronic medical system; only a web-based platform is included. - Integration is limited to the patient's geographical location of local hospitals. - Hardware procurement or upgrades (such as new servers or devices) are excluded and will be handled separately by the hospital’s IT department. - This project excludes providing ACTUAL diagnosis, it justs helps the doctors with it. - Some patients will be unable to use the program, due to limited computer literacy among the elderly, fortunately it remains a small minority. - Any future enhancements or expansions will require separate project approval and funding. - The project is limited by the allocated budget and timeline; no additional resources will be provisioned without formal amendment.

Approval: - Project Sponsor: ____________________ Date: __________ - Project Manager: ___________________ Date: __________