Electronic Medical Community

Project Name: Electronic Medical Community Project Sponsor: Dr. Alhassan Mohammed Project Manager: Eng. Hussien Ali Shehata Date: October 3, 2025

Project Purpose and Justification: There's always been a persistent problem with how we choose doctors, most people have a flawed/biased criteria for choosing a doctor, they basically rely on reputation which is not always relevant for how qualified the doctor is, which in turn sometimes creates a dangerous loop of flawed diagnosis if the doctor isn't experienced or qualified enough, so this is where our project comes in. This project helps patients identify the right medical specialty before visiting a doctor.Through an intelligent form, patients answer basic medical questions in order to save costly time for the doctors that is lost in diagnosing the patient to guide them to the appropriate specialist. In case of emergency, the system automatically alerts the nearest hospital to prepare for the patient before arrival.

Project Objectives: · · · Save time for both doctors and patients. · Reduce unnecessary clinic visits. · Improve emergency response times. · Provide an easy online booking system. · Utilizing the large database of patients and their treatments for future academic purposes at medical faculties in universities. · The patient will guarantee that the most qualified doctor will be chosen because of the integrated feedback system. · Overall Elevating the health care quality for everyone. .

Scope Description: - In Scope: - Development of a responsive web application accessible via desktop browsers. - User-friendly interface for both patients and medical staff. - Integration with hospital databases to identify the nearest facility based on patient location. - Dashboard for doctors to review patient reports. - Multi-language support (Arabic and English). - Out of Scope: - Integration with wearable medical devices or smartwatches. - Offline functionality (requires internet connection). - Payment gateway or insurance claim integration (future phase).

Deliverables: - User registration and login system for patients and doctors. - Testing report confirming that all main features work correctly. - User manual explaining how to use the system (for both doctors and patients)

Constraints: - Must be delivered by April 21, 2026 (before the next year) - Budget limited to EGP 250,000 - The search will use the patient's geographical area or a designated name; external hosting excluded - Concurrent access must support up to 130 users

Assumptions: - Training patients, doctors, nurses, and graduates from medical and nursing schools on how to use the website or the application. - IT resources (servers, authentication system) are available throughout development. - Academic calendar remains unchanged during deployment period . - A payment link: how the doctor requested payment for the reservation. - Access the web or the application and follow the steps as indicated in the training.

Exclusions: - Unable to create a private server for the project or an information system - Unable to accurately diagnose the patient. - Unable to give any medication.

Acceptance Criteria: - System passes user acceptance tests for all core features - Attendance logs are 95%+ accurate per random checks - All security protocols (role-based access, encryption) successfully implemented - The system was reviewed by some doctors and approved.

Stakeholders: - Sponsor: Dr. Alhassan Mohammed - Project Manager: Hussein Ali - IT Development Team - The patients, the doctors, and the nurses (end users) - Graduates of the Faculty of Medicine

Approval: - Project Sponsor: ____________________ Date: __________ - Project Manager: ___________________ Date: __________